## Slide 1: Production Automation System Implementation Plan
Version 1.0
09-Sep-24

## Slide 2: Agenda
PAS Downstream – Project overview , current status
Concept Note

## Slide 3: PAS downstream project Implementation Plan & Status
Version 1.0

## Slide 4: PAS Downstream projects - Status
Projects | Project description | Current Status | Next steps | Owner
1. Email tracking (systems like RT or Communication Hub) | This feature is already in the WMS backlog and assigned as priority 3. Discussed with Vijay S, Veera, and Shtakshi. This request arose due to challenges from SN suppliers. | Veera and Rajkumar/Vijay B has shared the concept and efforts with Daisy. Daisy to take approvals from MD Team formation for dev is in progress | Share Dev plan with team structure | Veera, RajKumar, Vijay B
2. Data points (journals and Books) for RFP/RFI and presentations | Documented the data points required. Suresh presented on 8/8/2024 We need to add those fields with WMS/iTrack/ or other systems | Presentation on the data points Development and Implementation | Senthil and Shtakshi to discuss and next steps to be derived | Senthil, Shtakshi
3. Sentiment analysis | Discussed with Neeraj and Sagayaraj, who have implemented this as a pilot with one of the PMs of T&F and CUP books. Expansion is needed. | Tool dev in progress – completion date- 11/10/2024 | Share Plan for implementing across the accounts | Neeraj, Daisy

## Slide 5: PAS Downstream projects - Status
Projects | Sub-Projects | Current Status | Next steps | Owner
4. PAS – Enhance our existing production system | Improve the UI/UX of new WMS to encourage user adoption | Phase 1 UI plan and efforts shared- 25PD (Details in slide 27) Phase 2 – Requirement gathering in progress | Rajkumar to provide dev efforts phase 1- 4/9/2024 Req. Gathering for phase 2- 20th sep Share roadmap with priority for UI/UX plan | Shtakshi
 | 2. First proof- Manuscript evaluation and Merging the manuscript | Currently this is a manual process | Internal plan review- 5/9/24 | Sathish
 | 3. First proof- Manuscript clean-up | Currently this is a manual process Sathish is working on the plan of action starting OND'24 to JFM'25 | Internal plan review- 5/9/24 | Sathish
 | 4. First proof- Technical editing | Currently this is a semi-automated process 2. Sathish to introduce confidence score, Move all the activities to engine | JFM'25 ongoing process, Sathish to present plan | Sathish
 | 5. First proof- Language editing | Currently this is semi- automated process We need to eliminate the pre-process and auto-correct the suggestions – All Track A files have at least a couple of edits. Auto-correction for Track A is risky with existing setup. Can be considered when we start using GenAI for track categorization as well. | We propose to analyse this in JFM'25 because of other project priorities | Kayal

## Slide 6: PAS Downstream projects - Status
Projects | Sub-Projects | Current Status | Next steps | Owner
5. ACDC like Journal System – Enhance our existing production system | 6. First proof- Image conversion | Currently manual process Target date- 31/10/2024 | TBD | Prod Tech. (Neeraj, Sagayaraj)
 | 7. First proof- XML conversion | Currently semi-automated process | TBD | Sathish, Prod Tech. (Neeraj, Sagayaraj)
 | 8.First proof- composition | Currently semi-automated process Start date: 7th Oct. 2024 Completion date: 29th Nov. 2024 | TBD | Prod Tech. (Neeraj, Sagayaraj)
 | 9.Revision &Final- AuthorProof corrections | Currently Manual process No corrections and type of corrections can go directly to compose revised pages | To be analysed | Products
 | 10. Revision &Final- Composition | Currently semi-automatedl process Revised proof delivered without human intervention Target date: 31st Oct. 2024 | To be analysed | Prod Tech. (Neeraj, Sagayaraj)
 | 11. Final-Final package | Currently semi-automatedl process Deliver final package to WMS Target date: 31st Oct. 2024 | Already automated process | Prod Tech. (Neeraj)
 | 12.All Stages-All activity | WMS - workflow setup, Currently it is semi automated | 1, TBA | Senthil

## Slide 7: PAS downstream project Concept Note
Version 1.0

## Slide 8: PAS – Concept Note
Concept Note | Pre-requisite | Next steps
Figma Link PAS Workflow – FigJam (figma.com) | 1.WMS should auto submit each activity and stage, if it is success or else it should move to failed queue for manual intervention, once that error is cleared for that particular activity/stage, the PAS should auto trigger other Activities from where it is left 2. Tool requirement for (Success/Fail) For each module, concerned team will need to provide and integrate this tool with existing system. Some tools may be already present like we have tool in Auto-structuring module for fail and pass cases | Once these points are built, we can collect data from WMS directly , pass sample files and identify the fail cases. This will be a requirement gathering for individual modules to build improvement development plan. This will be a ongoing process where we will keep including tickets to improve each module for PAS.

## Slide 9: PAS downstream project Sub project -1
Version 1.0

## Slide 10: UI/UX – Phase 1 Dev efforts and plan
Phase | Role | Screens | UI Effort(PD) | Development Efforts (PD) | Testing efforts | Total efforts
Phase 1 | Journal and Books Team Lead, | Mange production Task- Assign Task | 3 | 6 | 2 | 11
 |  | Manage production task- View assignee | 1 | 5 | 1 | 7
 |  | Manage production task- Queries | 2 | 5 | 1 | 8
 |  | File Status Report- Table View | 1 | 3 | 1 | 5
 |  | File Status Report- Matric View | 2 | 5 | 1 | 8
 | Journal and Books Team Member, | Dashboard | 10 | 10 | 4 | 24
 |  | Production Task | 5 | 8 | 3 | 16
 |  | File Status Report- Table View | 1 | 2 | 1 | 3
 |  | File Status Report- Matric View | 1 | 2 | 1 | 3
 | Total efforts |  | 25 | 46 | 14 | 85
The UI screen development is completed and signed off is received from Production team. (Journal Design, Books Design)​
This plan will be merged with ContentPilot 2.0 (ACDC workflow implementation)​
UI/UX Roadmap plan phase 2– Requirement gathering in progress (Req. Closure- 20th September)

## Slide 11: UI/UX – Requirement Gathering for Phase 2
Batch | Type | Customer list | Req. given by | Req. shared Round 1 | Req. Round 2
Batch 1 | New WMS customers | CUP Journals | Karthickeyan, Aboo | 11-Sep-24 | 12-Sep-24
 |  | WKH Journals | Farhana Haseen | 12-Sep-24 | 12-Sep-24
 |  | Springer Journals |  |  | 
 |  | Emerald Journals |  |  | 
 |  | ACS Journals |  |  | 

## Slide 12: UI/UX – Phase 2 Dev efforts and plan
Phase | Customer | Roles | Module /Features | Requirement | UI Effort(PD) | Development Efforts (PD) | Testing efforts | Total efforts
Phase 1 | CUP Journals | Supplier Project Manager, Team Lead, Team Members | File Status Report | User need to scroll across all stages and activities or stages to check status and then click on the required activity to check status |  |  |  | 
 |  |  | User Task | Display pending remarks |  |  |  | 
 |  |  |  | Differentiation of articles with unclosed query |  |  |  | 
 |  |  |  | Query status column should be included in My task list |  |  |  | 
 |  |  |  | Notes section- QC user should be able to acknowledge notes by TL |  |  |  | 
 |  |  | WIP Report | Queried articles filter should be included in WIP report for TL and Team members |  |  |  | 
 | WKH Journals |  |  | I want the list of Journals and articles ingested on daily basis for the task that has been assigned |  |  |  | 

## Slide 14: PAS Project- Tracking
Workflow/Project | Description | Action | Due date | Who?
Partnering with STM Research Integrity Hub | Partnership Getting access to their tools and integrating with our tool Giving access of our tools to STM? Is it must? | We need to logically close this communication As discussed with Ashutosh, this needs to be ingnored for now, STM research integrity only integrates with tools | Depricated | Ashutosh Ashutosh – Can you please close these actions logically. Who needs to do what.
ACDC like Journal System – Enhancement to our existing production systems | Refer “Appendix Table 1” – Respective team to come up with the timeline | Present the timeline | 9/9/2024- Present plan for PAS – ipubedit, WMS, iNLP Round 1 discussion | Harish (iPubEdit 4.0, iNLP WMS) Neeraj & Sagayaraj
Email tracking (systems like RT or Communication Hub) | This feature is already in the WMS backlog and assigned as priority 3. Discussed with Vijay S, Veera, and Shtakshi. This request arose due to challenges from SN suppliers. | Veera and Rajkumar/Vijay B has shared the concept and efforts with Daisy. Team formation – In progress | Team formation - Share the plan for dev- | Vijay B, veera & Harish Efforts have already been shared to Daisy by Vijay B & Veera. Vijay S has shared a mail to Suresh.
Sentiment analysis | Discussed with Neeraj and Sagayaraj, who have implemented this as a pilot with one of the PMs of T&F and CUP books. Expansion is needed. | Plan for implementing across the accounts | YTD 11/Oct/2024 (tool completion date) | Neeraj and Daisy
Data points (journals and Books) for RFP/RFI and presentations | Documented the data points required. We need to add those fields with WMS/iTrack/ or other systems | Presentation on the data points Development and Implementation | 8/Aug/2024 YTD | Suresh Muthiyal & Harish - Update as on Aug-20: Shtakshi and Senthil to discuss. Next step has to be derived.

## Slide 15: Appendix- Enhancement to our existing production systems (ACDC
Stage | Activity | Current state - Manual or Automated | Development team responsible for further development | Comments | Owner
First Proof | Manuscript evaluation and Merging the manuscript | Manual | Products - iPubEdit 4.0 | JFM 2025 – Journal Based | Sathish
First Proof | Image conversion | Manual | Production Technology | Target date: 31st Oct. 2024 | Neeraj , Sagayaraj
First Proof | Manuscript clean-up | Manual | Products - iPubEdit 4.0 | OND 2024 to JFM 2025 – Ongoing process | Sathish
First Proof | Technical Editing | Semi-automated | Products - iPubEdit 4.0 | Move all the activities to engine Introduce confidence score - JFM 2025 Ongoing process | Sathish
First Proof | Language Editing | Semi-automated | Products - iNLP | We need to eliminate the pre-process and auto-correct the suggestions – All Track A files have at least a couple of edits. Auto-correction for Track A is risky with existing setup. Can be considered when we start using GenAI for track categorization as well. | Kayal Can be analysed in JFM 2025
First Proof | XML conversion | Semi-automated | Products - iPubEdit 4.0 (ownership) Production Technology |  | Sathish, Sagayaraj
First Proof | Composition | Semi-automated | Production Technology | Start date: 7th Oct. 2024 Completion date: 29th Nov. 2024 | Neeraj , Sagayaraj
Revision & Final | Author Proof corrections | Manual | Products – iAuthor | No corrections and type of corrections can go directly to compose revised pages | 
Revision & Final | Composition | Semi-automated | Production Technology | Revised proof delivered without human intervention Target date: 31st Oct. 2024 | Neeraj , Sagayraj
Final | Final package | Semi-automated | Production Technology | Deliver final package to WMS Already automated process | Neeraj
All stages | Workflow | Semi-automated | Products – WMS | Simplified workflow | Senthil
All stages | Operations and L&D |  | Operations | Training the resource for the new working model |